Auchenflower station accessibility upgrade

PROJECT UPDATE – AUGUST 2021

The Auchenflower station accessibility upgrade is part of the State Government’s ongoing investment of more than $500 million to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

Works undertaken at Auchenflower in July include:

- excavation of lower station entrance,   Auchenflower Terrace

- preparation of crane pads and crane assembly (in Auchenflower Terrace)

- delivery and assembly of footbridge

- footbridge footings/foundations

- installation of footbridge columns

- installation of new footbridge by large crane during weekend track closure (pictured, below).

Upcoming works

In the next month, the following activities will be undertaken:

- continuing platform activities

- installation of lift shafts and stairs

- ground works from Auchenflower Terrace

- foundation works behind platform 1.

Please take care around the work zones.

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- relocated ticketing equipment and platform facilities

- increased vehicle movements near works

- mobile lighting towers for night works.

# To support major construction activities, Auchenflower Terrace will be closed to through traffic, between Dixon Street and Ridley Street, until Friday 29 October 2021. Pedestrian access will be maintained.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better Auchenflower station.

Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au