Auchenflower station accessibility upgrade

PROJECT UPDATE – OCTOBER / NOVEMBER 2020

The Auchenflower station accessibility upgrade is part of the State Government’s investment to upgrade stations across the South East Queensland network, making them accessible for all customers.

Project progress

Works recently undertaken at Auchenflower include:

- overhead line mast removal and signalling infrastructure activities

- relocation of ticketing equipment – platform 2/3

- relocation of platform in-ground services

- set-up safety fencing to define work zone – platform 2/3

- removal of remaining platform waiting shelters

- establishment of contractor’s site facilities.

Upcoming works

In the coming weeks, the following activities will be undertaken:

- mobilisation of plant/equipment to platform work zone

- foundations piling (drilling) works – future raised platform sections

- ongoing station design activities (off-site)

- commencement of foundations for new lift shaft and bridge structures

- ongoing community and stakeholder engagement.

Please take care around the work zones.

# Construction impacts

# During works, construction activities may involve:

- changed parking and traffic conditions for safety

- noise associated with heavy machinery

- temporary changes to access paths throughout the station precinct and surrounding areas

- relocated ticketing equipment and platform facilities

- increased vehicle movements near works

- mobile lighting towers for night works.

# Normal working hours are 6.30am to 6.30pm, Monday to Saturday.

# The local community will be given advance notification of construction activities likely to cause impacts, including after hours work (nights, Sundays and public holidays, if required).

# Thank you for your patience and cooperation as we build you a better Auchenflower station.

# Contact us

# For more information, to provide feedback or to be added to the project’s opt-in distribution list for email updates:

# Phone:	1800 722 203 (free call)

# Email:	stationsupgrade@qr.com.au

# Website:	queenslandrail.com.au