

**Cannon Hill station accessibility upgrade**

**WORKS NOTICE**

**UPDATED Night works – overhead line infrastructure**

**August 2019**

In preparation for the Cannon Hill station accessibility upgrade, overhead line infrastructure works will be undertaken on **selected nights in August**, between **10pm and 5am** the next day. An additional week of night works has been added to the program previously notified.

Due to the nature of these works and for the safety of workers and the public, these works have been scheduled after hours, when there is no rail traffic and the overhead power is switched off.

Residents near the station may experience some noise associated with construction activity and truck movements. Mobile lighting towers will be used during night works.

Every effort will be made to minimise disruption and we apologise for any inconvenience as we undertake this concentrated period of early works.

# Scheduled night work

Queensland Rail Limited ABN 71 132 181 090

|  |  |  |
| --- | --- | --- |
| **Location** | **Dates and hours of work** | **Type of work** |
| Cannon Hill stationAdjacent rail corridor  | **10pm to 5am** the next day on:* **Monday 5 to Friday 9 August**

(over 5 nights, *previously notified*)* **Sunday 11, Monday 12, Tuesday 13 and Thursday 15 August**

(4 selected nights, *previously notified*)* **Sunday 18 to Thursday 22 August** (over 5 nights)

*Note: In the event of adverse weather, works will be rescheduled to the following two weeks.* | Overhead infrastructure works involving:* installation of overhead masts and beams
* large crane operation
* electrical works
* operation of machinery and trucks with flashing lights and reversing beepers
* hand-held tools and powered equipment
* portable lighting towers at night.
 |

Queensland Rail’s Cannon Hill station accessibility upgrade is part of the program to upgrade stations across the South East Queensland network, making them accessible for all customers. For more information about the accessibility upgrade, please contact the project’s community team during business hours on **1800 722 203** (free call) or email **stationsupgrade@qr.com.au**

We are moving towards paperless notifications about noise and works. You will still see paper notices as we transition to the new system. Sign up at **queenslandrail.com.au/EmailNotification** or contact us if you prefer to receive paper copies.

